ITERATION PLANS - 1

**Responsibilities:**

* **Shalu Yadav, Ronak Bakshi and Ashish Pandey**will be responsible for the designing of the prototype and researching on the football score statistics.
* **Vignan Sankati, Chandrasekhar Vasamsetti, Nandini Vadey and Sai Teja Alle** will be responsible for the database design and editing.

**Artifacts per person:**

* **ER- Diagram of Individual Game by Game Statistics:** Shalu Yadav, Ronak Bakshi
* **ER-Diagram of Game by game Statistics:** Sai Teja Alle, Chandrashekhar
* **ER-Diagram of Cumulative Game by Game Statistics:** Nandini Vadey, Vignan Sankati, Ashish Pandey
* **Initial Design:** Ronak Bakshi, Sai Teja Alle.
* **SRS:** Shalu Yadav, Nandini Vadey, Ashish Pandey, Chandrashekhar, Vignan Sankati.

**Percentage done:**

* **ER- Diagram of Individual Game by Game Statistics**: 100%
* **ER-Diagram of Game by Game Statistics:** 100%
* **ER-Diagram of Cumulative Game by Game Statistics:** 100%
* **Initial Design:** 60%
* **SRS:** 100%
* **Prototype:** 20%

**Ahead, Behind, On Schedule (Why?):**On Schedule **How critical? (critical, required or optional)**

* Server installation is critical for the project to access the data on every system to work on and to accomplish the project : **Critical**
* Prototype of the project is to be developed and to be satisfied with the client and to furtherly move on : **Critical**
* ER Diagrams are required to design the database which is important for our project :**Critical**
* SRS documentation : **Required**

**Accomplishments- What did you finish?**

* SRS Document
* ER-Diagram
* Progress report

**What are you going to accomplish? - Estimate hour requirements.**

* We are going to complete the outline for our project as the initial design and it will take around 10 hours.
* We need to extract the data from the website and maintain the database which is an important task for the project and its going to be completed in 25 hours.

**Milestones-Progress towards:** Client meeting yet to happen. **What difficulties have cropped up?- Possible solutions**

Do not have a database server to keep the football data.